## Business  - Manhattan Quiet Place Finder

App Name: Hushhub

Problem: With the amount of busyness prevalent in Manhattan (Construction,

Crowding, noise pollution), people want to find quiet spaces to focus. Students in particular need these places to focus on their work and studies. It is important

because it will increase the productivity of the students and will also lower their stress, leading to a higher quality of life.

Solution: We plan to create an app to recommend ‘study hubs’ around Manhattan based on their geographical location.

Target Users and Competitors (from Competitive Analysis)

-    International Students

-    Domestic Students

-    Disabled Students

-    Silent Spot

-    Sound Print

-    Google Maps

Full analysis can be found at the link below

Competitive Analysis Link:

https://docs.google.com/spreadsheets/d/1p4ekMhcLrRiOM4WzGLunPIB0OHMOtI0C e34G8zsL2NQ/edit? usp=sharing

Architecture and Technology Stack:

UX: Figma Prototype / Wireframe / HTML / CSS / React.js / Tailwind

Frontend: HTML / React

Backend:  Flask

Mobile: Flutter / Dart

Data & ML: Webscraping from APIs and webpages, open-source data like NYC

Open Data and Google Maps API. Machine Learning model for predicting availability of spaces utilising scikit-learn.

Scrum Master: Jenkins for automated code testing, general manual code review to ensure code quality

Development Plan: Time line and Milestones, Risks and Mitigations

Sprint 1 — Exploration

Management Team — Primary Tasks

●   Conduct interviews and questionnaires with students in Manhattan

●   Define user stories and acceptance criteria

●   Create mock-ups and early UI/UX prototypes

●   Investigate automated testing tools

●   Research project management and hosting tools (Jira, Confluence)

Communication With

●   Coordinate with Front-End and Back-End teams to align project goals and MVP scope.

Front-End Team — Primary Tasks

●   Investigate frontend and mobile development frameworks

●   Design complementary roles of the web app and mobile app

●   Develop preliminary UI/UX prototypes for student users

●   Explore accessibility and responsive design strategies

Communication With

●   Coordinate with the Back-End Team to ensure API compatibility and system integration.

Back-End Team — Primary Tasks

●   Investigate available APIs and open-source datasets

●   Explore Google Maps API, NYC Open Data, and potential web scraping strategies

●   Evaluate data quality, reliability, and scalability

●   Define preliminary system architecture and database structure

●   Research administrator dashboard requirements and analytics functions

Communication With

●   Coordinate with the Front-End Team regarding interfaces, APIs, and ML/data integration.

Sprint 1 Goal:

●   Integrate research findings, technical feasibility analysis, and user requirements into a cohesive MVP development plan.

Sprint 2 — Dev 1

Management Team — Primary Tasks

●   Setup repositories and continuous integration workflows

●   Monitor sprint progress and budget

●   Coordinate communication between teams

●   Define administrative workflows and reporting requirements

Communication With

●   Support Front-End and Back-End teams to ensure integration consistency Front-End Team — Primary Tasks

●   Develop basic web and mobile application interfaces

●   Implement complementary functionalities where the mobile app focuses on real-time study-space discovery and navigation, while the web application supports administrative management and analytics.

●   Design user-facing interfaces for study-space recommendations and navigation.

●   Develop administrator dashboard interfaces for settings and statistics visualization.

●   Ensure responsive and accessible UI design

Communication With

●   Coordinate with the Back-End Team regarding APIs and database interactions. Back-End Team — Primary Tasks

●   Build backend infrastructure and database systems

●   Integrate Google Maps API, NYC Open Data, and selected datasets

●   Implement administrator functionalities for managing locations and extracting statistics

●   Develop data cleaning and preprocessing pipelines

●   Begin development of recommendation and analytics models

●   Explore AI-assisted evaluation methods for improving usability and recommendation quality

Communication With

●   Coordinate with the Front-End Team regarding APIs, system interfaces, and analytics integration

Sprint 2 Goal:

●   Deliver a functional prototype featuring integrated web and mobile applications, administrator capabilities, and initial recommendation functionalities.

●   Conduct usability testing and collect user feedback

●   Monitor sprint progress, system stability, and budget

●   Coordinate integration between frontend, backend, and analytics components

●   Evaluate whether project requirements and acceptance criteria are being met

Communication With

●   Support all teams during MVP integration and testing Front-End Team — Primary Tasks

●   Refine mobile and web application interfaces

●   Improve navigation, accessibility, and responsiveness

●   Finalize administrator dashboard and analytics visualizations

●   Integrate real-time recommendation and location features

●   Conduct UI/UX testing based on user feedback

Communication With

●   Coordinate with the Back-End Team regarding API performance and data synchronization

Back-End Team — Primary Tasks

●   Refine backend systems and database performance

●   Finalize recommendation and analytics models

●   Improve noise and availability prediction accuracy

●   Optimize API usage and data pipelines

●   Implement statistics extraction and reporting functionalities

●   Use generative AI collaboratively to evaluate recommendation quality and identify usability improvements

Communication With

●   Coordinate with the Front-End Team to ensure stable system integration and MVP functionality

Sprint 3 Goal:

●   Deliver a fully integrated MVP featuring connected mobile and web

applications, administrator capabilities, analytics, and recommendation systems.

Sprint 4 — Dev 3

Management Team — Primary Tasks

●   Conduct usability testing sessions and analyze user feedback

●   Monitor project performance, sprint progress, and remaining budget

●   Begin preparation of final paper and presentation materials

●   Verify that project deliverables satisfy user requirements and acceptance criteria

Communication With

●   Coordinate testing feedback and feature prioritization across all teams — Front-End Team — Primary Tasks

●   Implement additional frontend and mobile application features

●   Improve UI/UX design based on usability testing results

●   Refine the administrator dashboard and analytics visualizations

●   Optimize responsiveness, accessibility, and application performance

●   Fix interface bugs and integration issues

Communication With

●   Coordinate with Back-End Team regarding final API integration and data consistency

Back-End Team — Primary Tasks

●   Finalize backend implementation of additional features

●   Optimize database performance and API efficiency

●   Evaluate and refine recommendation and analytics models

●   Improve data processing and prediction accuracy

●   Perform final system integration and stability testing

●   Continue AI-assisted evaluation for usability and recommendation improvements

Communication With

●   Coordinate with the Front-End Team to ensure complete MVP functionality

Sprint 4 Goal:

●   Deliver a fully functional and stable application with completed integrations, usability improvements, and finalized core features.

Sprint 5 — Deliverables

Management Team — Primary Tasks

●   Lead final paper writing and documentation

●   Organize final presentation and product demonstration

●   Compile interview findings, testing results, and project evaluations

●   Ensure all deliverables are completed on schedule

Communication With

●   Coordinate final deliverables and reporting across all teams — Front-End Team — Primary Tasks

●   Polish web and mobile application interfaces

●   Finalize UI consistency and user experience

●   Prepare frontend demonstrations and presentation materials

●   Resolve remaining frontend bugs and performance issues

Communication With

●   Coordinate with the Back-End Team to ensure deployment readiness Back-End Team — Primary Tasks

●   Finalize backend architecture and database documentation

●   Prepare reports on APIs, analytics models, and recommendation systems

●   Verify deployment stability and system performance

●   Document AI-assisted evaluation methods and data-processing workflows

Communication With

●   Coordinate with Front-End Team during final deployment and demo preparation

Sprint 5 Goal:

●   Deliver a polished and fully integrated application, complete documentation, final paper, demo presentation, and project evaluation materials.

| Risk | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Inaccurate noise or availability predictions | Users may lose trust in recommendations | Use multiple data sources, historical trends, and user-generated feedback to improve prediction accuracy |
| Limited user adoption | Low engagement and reduced platform effectiveness | Conduct interviews, questionnaires, and usability testing to better align the platform with student needs |
| API limitations or unexpected costs | Increased operational | Optimize API requests and prioritize open-source datasets where possible |

|  | expenses and reduced scalability |  |
| --- | --- | --- |
| Difficulty integrating web, mobile, and backend systems | Delays in development and unstable system performance | Use Agile sprint planning, regular integration testing, and continuous team communication |
| Machine learning model underperformance | Weak recommendation quality | Begin with simple predictive models and iteratively improve them using collected data |
| Inconsistent or outdated scraped data | Reduced recommendation reliability | Regularly validate datasets and combine scraping with official APIs and user reports |
| Delays in sprint completion | Missed milestones and incomplete deliverables | Monitor progress through sprints Reviews and redistribute tasks when necessary |
| Poor user experience or interface design | Reduced usability and engagement | Conduct usability testing and use AI-assisted evaluation methods to identify design improvements |

Budget:

Estimated Development Hours

To ensure a balanced workload across the team, development responsibilities were distributed evenly among all team members. Each role contributes

Approximately similar hours throughout the project lifecycle, including planning, implementation, testing, sprint reviews, and documentation.

| Phase | Description | Estimated Hours | Hourly Rate | Estimated Cost |
| --- | --- | --- | --- | --- |
| Requirements Analysis | User research, persona definition, user stories, acceptance criteria, requirement prioritisation | 25 hrs | €60/hr | €1,500 |
| UI/UX Design | Wireframes, Figma prototypes, design system, mobile layout adaptation | 40 hrs | €65/hr | €2,600 |
| Frontend Development | React SPA, map integration, venue list/detail panels, internationalisation, dark/light theme | 55 hrs | €70/hr | €3,850 |
| Backend Development | FastAPI REST API, PostgreSQL schema, authentication, venue/review endpoints | 55 hrs | €70/hr | €3,850 |
| Data Collection & Processing | Editorial venue curation, NYC 311 / MTA data import, cleaning and feature engineering | 35 hrs | €60/hr | €2,100 |
| Machine Learning Development | Quiet/busyness signal modelling, prediction pipeline, hourly profile generation | 25 hrs | €80/hr | €2,000 |
| Mobile Optimisation | Mobile mockup / Flutter layout refinements, touch interactions, cross-device testing | 25 hrs | €70/hr | €1,750 |
| Testing & Quality Assurance | Manual functional testing, integration testing, regression checks, bug fixes | 30 hrs | €60/hr | €1,800 |
| CI/CD & Deployment | Jenkins pipeline, environment configuration, backend/frontend deployment | 20 hrs | €70/hr | €1,400 |
| Project Management & Scrum Activities | Sprint planning, stand-ups, code reviews, sprint retrospectives, documentation | 25 hrs | €65/hr | €1,625 |
| Total |  | 335 hrs |  | €22,475 |

Total Estimated Development Cost

| Category | Cost |
| --- | --- |
| Total Development Hours | 335 hrs |
| Total Labour Cost | €22, 475 |

Other Hypothetical Costs

| Service / Resource | Purpose | Estimated Cost |
| --- | --- | --- |
| Google Maps Platform API | Location, map services and Places autocomplete | €250 |
| Render / Railway Hosting | Backend and database hosting | €240 |
| Vercel Hosting | Frontend deployment (Pro plan) | €20 |
| Apple Developer Program | iOS App Store deployment | €99 |
| Google Play Console | Android app publishing | €25 |
| Domain Name | Custom domain for landing page | €25 |
| Cloud Storage / Backup | Data backup, logs and ML pipeline artifacts | €100 |
| Marketing & Soft Launch | Demo video, social media, early-user onboarding | €200 |
| Legal / Compliance Review | Privacy policy, GDPR guidance, terms of use | €200 |
| User Testing & Feedback Incentives | Vouchers for usability participants | €200 |
| Contingency Budget | Unexpected technical costs | €1,166 |
| Total Other Costs |  | €2,525 |

Estimated Overall Budget

| Budget Type | Estimated Total |
| --- | --- |
| Development Labour | €22,475 |
| Infrastructure & Services | €2,525 |
| Estimated Project Total | €25,000 |

Budget Monitoring and Management

Budget monitoring is the responsibility of the Product & UX Lead. During each Sprint Review meeting, the Product & UX Lead will provide updates regarding:

●   Total hours completed

●   Remaining estimated hours

●   Infrastructure and API expenses

●   Any risk of overspending

To support budget tracking, a shared timesheet spreadsheet will be maintained throughout the project.

Each team member is required to:

●   Record their working hours daily

●   Categorise tasks completed

●   Report blockers or unexpected workload increases

This process ensures transparency, improves sprint planning accuracy, and helps the team remain within the estimated budget throughout the development life.